Sprint 3 Scrum 5 Notes

* Discussion of progress
  + Database implementation updated
  + Implemented security
    - preparestatement, hashed passwords
  + Finished UserInfo and HassPassword JUnit tests
  + Cucumber tests need to be started
  + Documentation review of the previous scrum
* List of stuff updated
  + 2. Working on merging backend and frontend (Maintain info beyond one session) Backend has been done
  + 3. Implemented database features

1. Favorite List
2. Grocery List
3. Do not show List
4. To explore List
5. Update the ordering of all 4 lists
6. Get all 4 lists from database
7. Store username and password
8. Hash password
9. All sign in function will be secure

* 4. Finished JUnit tests

1. UserInfo class
2. Hashpassword class
   * 5. Reorder must be drag and drop (most definitely going to need javascript)
   * 6. Add grocery list
   * 7. all tests(cucumber and JUnit)

* To Do for now
  + 2. grocery list
    - Find a way to parse ingredient strings into a form that can be aggregated into a single list
  + 3. favorite list
  + 4. do not show
  + 5. to explore
  + 6. All cucumber tests
  + 7. Database JUnit tests
  + 8.Implement drag and drop